●

RED HAT

Multi-Cluster Banking Transaction Platform

Pilot / Proof-of-Concept — Claude Code Implementation Plan v2.0

| Cluster 1 — On-Prem (simulated) AWS · OCP 4.21+ | Cluster 2 — Cloud (elastic burst) GCP · OCP 4.21+ |
| --- | --- |

Prepared for: Banking Customer

Version 2.0  ·  May 2026  ·  CONFIDENTIAL

# 1. Executive Overview

This document is the authoritative Claude Code brief for the Red Hat Multi-Cluster Banking Transaction Platform proof-of-concept. It reflects all confirmed decisions including the simulated on-prem/cloud topology (AWS + GCP), OCP 4.21+, and the architectural choice to use Red Hat Service Interconnect (Skupper) in place of Submariner for cross-cluster connectivity.

## 1.1 Confirmed Environment

| Cluster 1 — On-Prem (simulated) | AWS · OpenShift 4.21+ · ROSA or self-managed · Static baseline capacity |
| --- | --- |
| Cluster 2 — Cloud (elastic burst) | GCP · OpenShift 4.21+ · Self-managed or OSD · Dynamic burst capacity |
| Image Registry | Quay.io · Public repositories for demo · RHACS scanning integrated |
| RHACM | Provisioned as part of demo bootstrap on Cluster 1 (Hub) |
| Operator Licences | All Red Hat operators available — no restrictions |
| Data Persistence | Full persistence required — PVCs on durable cloud storage (EBS on AWS, PD on GCP) |
| Cross-Cluster Networking | Red Hat Service Interconnect (Skupper) — L7 AMQP router mesh over HTTPS |
| Demo Handover | Customer self-service after handover — runbook and bootstrap script required |

## 1.2 Key Architecture Decisions Summary

| Active-Active topology | Both clusters serve live traffic at all times — not failover |
| --- | --- |
| Data residency model | Cluster 1 (AWS) = record of truth. Cluster 2 (GCP) = ephemeral burst. All committed transactions acked on AWS Kafka before client 200 OK. |
| Consistency stack | AMQ Streams (Kafka) + MirrorMaker 2 as event spine. PostgreSQL (Crunchy) per cluster for ACID ledger. Data Grid for near-cache. |
| Cross-cluster connectivity | Skupper replaces Submariner — no VPN/gateway nodes needed, works over public HTTPS, L7 visibility, Skupper console is demo-friendly |
| Zero-downtime upgrades | Application-level rolling only (OCP platform upgrades out of scope) |
| Autoscaling | KEDA on Kafka consumer lag for dramatic visual scaling. HPA on CPU/memory. RHACM placement shifts replicas to GCP at 70% AWS capacity. |

# 2. Cross-Cluster Connectivity: Skupper vs Submariner

## 2.1 Decision: Red Hat Service Interconnect (Skupper)

Given that Cluster 1 runs on AWS and Cluster 2 runs on GCP with no existing network peering or VPN between them, Skupper is the correct choice. The comparison below documents the reasoning.

| Criterion | Submariner | Skupper (chosen) |
| --- | --- | --- |
| Network layer | L3 — IP overlay | L7 — AMQP router mesh |
| AWS ↔ GCP setup | Requires VPN or public gateway nodes, CNI compatibility | Works over any HTTPS — zero VPN required |
| CNI dependency | Needs OVN-Kubernetes or Calico | No CNI dependency — deploys as pods |
| Kafka replication | Transparent — MM2 uses pod IPs directly | MM2 connects to Skupper virtual service (one extra hop, negligible latency) |
| Demo visibility | Network-level only, not visible in app layer | Skupper console shows service topology — visually compelling |
| Service exposure | All pods reachable — implicit, hard to explain | Explicit per-service exposure — clearer security story for banking |
| Complexity | High — gateway nodes, iptables, VXLAN tunnels | Low — skupper init + skupper expose |

## 2.2 Skupper Architecture in This Demo

- Skupper router deployed in demo namespace on both clusters.

- Cluster link established: AWS cluster generates a token; GCP cluster consumes it via HTTPS.

- Services exposed via Skupper from Cluster 1 (AWS): kafka-bootstrap (Kafka), postgresql-primary (PostgreSQL), datagrid-hotrod (Data Grid).

- Cluster 2 (GCP) consumes these as virtual services — MirrorMaker 2 and the GCP transaction-processor connect to local Skupper endpoints that tunnel to AWS.

- Skupper console (port-forwarded or exposed via Route) provides a live service topology view — excellent for the architecture explanation segment of the demo.

|  | Security note: Skupper inter-router links use mutual TLS automatically. All cross-cluster traffic is encrypted in transit with no additional configuration. This is an important point for a banking audience. |
| --- | --- |

# 3. Full Infrastructure Topology

## 3.1 Cluster Layout

| Component | Cluster 1 — AWS (on-prem sim) | Cluster 2 — GCP (cloud burst) |
| --- | --- | --- |
| RHACM role | Hub cluster — governs both | ManagedCluster — spoke |
| Argo CD | OpenShift GitOps hub | Managed via ApplicationSet |
| Kafka | Primary broker (3 nodes) | Replica via MirrorMaker 2 |
| PostgreSQL | Primary (Crunchy) + PgBouncer | Standby replica (streaming) |
| Data Grid | Primary site | Backup site (cross-site repl) |
| Skupper | Router + token issuer | Router + token consumer |
| Istio (OSSM) | Control plane per cluster | Control plane per cluster |
| transaction-generator | Runs here (configurable split) | Runs here (configurable split) |
| transaction-processor | 1–10 replicas (KEDA) | 0–20 replicas (KEDA burst) |
| account-service | 2 replicas minimum | 0–5 replicas (HPA) |
| ledger-service | 2 replicas | 1 replica (read-only from standby) |
| dashboard-backend | Aggregates both clusters | Not deployed |
| dashboard-frontend | Exposed via Route + TLS | Not deployed |
| Storage class | gp3-csi (EBS) | standard-csi or ssd-csi (PD) |
| Image registry | Quay.io (pull) | Quay.io (pull) |

## 3.2 Namespace Strategy

| Namespace | Contents |
| --- | --- |
| banking-demo | All application microservices (both clusters) |
| banking-infra | Kafka, PostgreSQL, Data Grid, Skupper (both clusters) |
| open-cluster-management | RHACM hub components (AWS only) |
| openshift-gitops | Argo CD (AWS only) |
| istio-system | OSSM control plane (both clusters) |
| banking-monitoring | Grafana, custom Prometheus rules, Jaeger (both clusters) |

# 4. Full Technology Stack

| Category | Technology | Version / Notes |
| --- | --- | --- |
| Container Platform | Red Hat OpenShift 4.21+ | AWS: ROSA or self-managed. GCP: self-managed OCP or OSD. |
| Cluster Management | RHACM 2.12+ | Hub on AWS. Provisions, governs, and observes both clusters. |
| Cross-Cluster Network | Red Hat Service Interconnect (Skupper) 2.x | L7 AMQP router mesh. mTLS automatic. No VPN required. |
| Service Mesh | OpenShift Service Mesh 2.x (Istio) | Per-cluster control plane. mTLS, traffic splitting, circuit breaker. |
| GitOps | OpenShift GitOps (Argo CD) 1.13+ | ApplicationSets for multi-cluster rollout. Kustomize overlays. |
| Messaging | AMQ Streams (Kafka) 2.8 + MirrorMaker 2 | 3-broker Kafka per cluster. MM2 replicates AWS→GCP via Skupper. |
| Schema Registry | Apicurio Registry 2.x | Avro schema enforcement. Backward compatibility required. |
| App Runtime | Quarkus 3.x (native image) | Sub-50ms startup. Smallrye Reactive Messaging. Maven multi-module. |
| Database | PostgreSQL 16 via Crunchy Data Operator 5.x | Primary AWS (EBS gp3), standby GCP (PD SSD). PgBouncer pooling. |
| Cache | Red Hat Data Grid 8.x (Infinispan) | Cross-site replication AWS↔GCP via Skupper virtual service. |
| Autoscaling | KEDA 2.x + HPA | KEDA: Kafka consumer lag. HPA: CPU/memory fallback. |
| Observability | OpenShift Monitoring + Grafana + Jaeger | RHACM federated Grafana. 3 custom dashboards. Distributed tracing. |
| Security | RHACS + cert-manager | CVE gate in Tekton pipeline. TLS certs auto-rotated. |
| Frontend | React 18 + Patternfly 5 | Dark theme. WebSocket live updates. Chaos control panel. |
| CI/CD | OpenShift Pipelines (Tekton) | Build → native image → Quay.io push → RHACS scan → Argo CD sync. |
| Image Registry | Quay.io | Public repos for demo images. RHACS pull-time scanning. |

# 5. Application Design

## 5.1 Microservices

| Service | Tech | Responsibility |
| --- | --- | --- |
| transaction-generator | Quarkus + Scheduler | Emits synthetic DEBIT/CREDIT events to Kafka at configurable TPS (10–5000). Avro serialised. |
| transaction-processor | Quarkus Reactive + KEDA | Consumes Kafka, validates balance via account-service, writes to PostgreSQL, emits TransactionCommitted. |
| account-service | Quarkus REST + Data Grid | Account balance reads from near-cache. Balance updates via event subscription. |
| ledger-service | Quarkus + PostgreSQL | Authoritative ledger reads. Running balance aggregate. REST API for dashboard. |
| cluster-gateway | Quarkus + Istio VS | Traffic weight controller. /health, /metrics. Exposes ConfigMap-driven split ratio. |
| dashboard-backend | Quarkus WebSocket | Polls both clusters every 500ms. Aggregates TPS, lag, pod counts, health. Pushes to frontend. |
| dashboard-frontend | React + Patternfly 5 | 8 live panels: cluster map, TPS gauges, global counter, Kafka lag, replica timeline, tx feed, chaos panel, compliance widget. |

## 5.2 Transaction Flow

- Generator → Kafka: transaction-generator publishes TransactionEvent (Avro) to transactions-raw topic on the local cluster's Kafka broker. Producer config: acks=all, min.insync.replicas=2.

- MirrorMaker 2 replication: MM2 on GCP connects to AWS Kafka via Skupper virtual service. Replicates transactions-raw from AWS to GCP continuously. Lag monitored by KEDA.

- Processor consumes: transaction-processor on both clusters reads transactions-raw (separate consumer groups per cluster). Validates balance via account-service near-cache.

- PostgreSQL write: On validation success, processor writes to local PostgreSQL. AWS primary accepts writes directly. GCP standby is read-only — GCP processor writes to AWS primary via Skupper virtual service.

- Committed event: Processor publishes TransactionCommitted to transactions-committed topic.

- Ledger + cache update: ledger-service consumes TransactionCommitted, updates running balance table. account-service updates Data Grid near-cache.

- Dashboard push: dashboard-backend aggregates both clusters' Kafka metrics + pod states + ledger stats and pushes via WebSocket every 500ms to the React frontend.

|  | Data residency guarantee: GCP processors write to AWS PostgreSQL primary via Skupper — the on-prem cluster is the single record of truth. If the Skupper link is severed, GCP processors pause writes and buffer in Kafka until connectivity is restored. No data is lost; no split-brain write occurs. |
| --- | --- |

## 5.3 Dashboard Visual Requirements

- Cluster topology map: animated SVG showing AWS and GCP nodes with bezier arc transaction flows. Arc brightness proportional to TPS. Node colour reflects health (green / amber / red).

- TPS gauges (×2): large animated speedometer per cluster, 0–5000 TPS. Needle animation on load change.

- Global transaction counter: large rolling number — total committed since demo start. Never decrements — key visual integrity check.

- Kafka consumer lag chart: bar chart per cluster. KEDA threshold line overlay. Audience watches replicas scale when bar crosses the line.

- Replica timeline: stacked area chart showing pod counts per service per cluster over time.

- Transaction feed: last 30 transactions — origin cluster badge, account ID, amount, latency (ms), status colour.

- Chaos control panel: 4 large buttons with clear labels, active state indicator, and countdown timer to auto-recovery.

- Compliance widget: RHACM policy status — 3 policies shown (no-privileged, tls-enforced, image-signed). Green checkmarks for passing audience confidence.

- Skupper topology panel: embedded iframe or mirrored view of Skupper console showing live service link status.

# 6. Repository Structure

multi-cluster-banking-demo/ ├── apps/ │ ├── transaction-generator/ # Quarkus — Kafka producer │ ├── transaction-processor/ # Quarkus — Kafka consumer + DB writer │ ├── account-service/ # Quarkus — Data Grid near-cache │ ├── ledger-service/ # Quarkus — PostgreSQL ledger │ ├── cluster-gateway/ # Quarkus — traffic weight + health │ ├── dashboard-backend/ # Quarkus — WebSocket aggregator │ └── dashboard-frontend/ # React 18 + Patternfly 5 ├── infra/ │ ├── skupper/ # skupper-site, skupper-link, ServiceExport │ ├── rhacm/ # ManagedCluster, Placement, Policy, ObsAdd-on │ ├── kafka/ # Kafka, KafkaTopic, KafkaMirrorMaker2 CRs │ ├── apicurio/ # Registry deploy + Avro schemas │ ├── postgresql/ # PostgresCluster CR (Crunchy) per cluster │ ├── datagrid/ # Infinispan CR + cross-site config │ ├── servicemesh/ # SMCP, SMMR, VirtualService, DestRule │ ├── keda/ # ScaledObject CRs │ ├── cert-manager/ # ClusterIssuer, Certificate CRs │ └── observability/ # Grafana dashboards JSON, PrometheusRule ├── gitops/ │ ├── applicationsets/ # Argo CD ApplicationSets (multi-cluster) │ └── overlays/ │ ├── onprem/ # AWS-specific Kustomize patches │ └── cloud/ # GCP-specific Kustomize patches ├── pipelines/ # Tekton Pipeline, Task, TriggerTemplate ├── chaos/ │ ├── kill-cloud-cluster.sh │ ├── overload-onprem.sh │ ├── network-partition.sh │ ├── trigger-upgrade.sh │ └── recover-all.sh ├── scripts/ │ ├── bootstrap.sh # Full deploy: ~20 min on fresh clusters │ ├── teardown.sh # Clean removal │ ├── suspend.sh # Scale GCP to 0 (cost control) │ ├── operator-check.sh # Pre-flight: verify all subscriptions │ └── seed-accounts.sh # Generate 1000 synthetic bank accounts ├── docs/ │ ├── architecture/ # C4 diagrams (Mermaid + PNG) │ ├── runbook-15min.md # Exec demo script │ ├── runbook-30min.md # Technical deep-dive script │ └── handover-guide.md # Customer self-service guide └── README.md # Badges, quick-start (5 commands)

# 7. Implementation Phases

Each phase ends with a hard checkpoint. Claude Code must not begin the next phase until the current checkpoint is confirmed. Each phase is designed as an independent Claude Code session.

| Phase 0 | Pre-Flight & Cluster Bootstrap | Day 1 |
| --- | --- | --- |

### Deliverables

- scripts/operator-check.sh — verifies all required operator subscriptions are present on both clusters. Exits non-zero and prints missing operators if any are absent.

- Cluster 1 (AWS) setup: install RHACM operator, create MultiClusterHub CR, wait for hub-ready.

- Cluster 2 (GCP) import: generate ManagedCluster + KlusterletAddonConfig, apply import secret, verify cluster joins hub.

- OpenShift GitOps (Argo CD) installed on AWS cluster. Admin password extracted and documented.

- Quay.io robot account credentials stored as OpenShift pull secrets on both clusters.

- cert-manager installed (community or Red Hat) on both clusters. Self-signed ClusterIssuer created.

- Namespace strategy applied: banking-demo, banking-infra, banking-monitoring on both clusters.

- scripts/bootstrap.sh stub that chains all phases with kubectl context switching (contexts: onprem, cloud).

### Phase 0 Checkpoint

|  | ✓ Pass: RHACM console shows both clusters as Available. oc get managedcluster shows STATUS=True. Argo CD UI reachable. Quay.io pull verified with a test pod on both clusters. |
| --- | --- |

| Phase 1 | Infrastructure Services | Days 2–4 |
| --- | --- | --- |

### Deliverables

- Skupper: deploy router on banking-infra on both clusters. Establish cluster link (token flow). Expose from AWS: kafka-bootstrap:9092, postgresql-primary:5432, datagrid-hotrod:11222.

- AMQ Streams: Kafka 3-broker CR on both clusters, KafkaTopics (transactions-raw, transactions-committed, transactions-dlq, metrics-aggregated), KafkaMirrorMaker2 replicating AWS→GCP topics via Skupper endpoint.

- Apicurio Registry: deploy on AWS banking-infra. Register TransactionEvent.avsc and TransactionCommitted.avsc with backward compatibility rule.

- Crunchy PostgreSQL: primary on AWS (gp3-csi PVC, 3-node HA), standby on GCP (standard-csi PVC). PgBouncer sidecar on each. banking schema with accounts and transactions tables + indexes. scripts/seed-accounts.sh populates 1000 synthetic accounts.

- Red Hat Data Grid: Infinispan CR on both clusters with cross-site replication configured to peer via Skupper. accounts cache with 5-minute TTL.

- KEDA operator installed on both clusters.

- All infra YAML in infra/ with Kustomize overlays for onprem/ and cloud/.

### Phase 1 Checkpoint

|  | ✓ Pass: Kafka producer test produces to AWS, MirrorMaker 2 replicates to GCP within 500ms (verified via CLI). PostgreSQL primary on AWS accepts writes; standby on GCP replicates. Data Grid cache PUT on AWS visible on GCP. Skupper console shows all 3 virtual services as active. |
| --- | --- |

| Phase 2 | Application Services | Days 5–8 |
| --- | --- | --- |

### Deliverables

- All 7 Quarkus services implemented with full business logic.

- transaction-generator: TPS configurable via ConfigMap (default 200). Avro serialisation via Apicurio registry client. Kafka producer acks=all.

- transaction-processor: reactive consumer (Smallrye), balance check via account-service REST, PostgreSQL write via Panache, TransactionCommitted publish. KEDA ScaledObject: lagThreshold=100, minReplicaCount=1, maxReplicaCount=10 (AWS) / 20 (GCP).

- account-service: REST GET /accounts/{id}/balance (Data Grid cache-aside), PUT /accounts/{id}/balance. Cache TTL 5 min. Fallback to PostgreSQL on cache miss.

- ledger-service: REST GET /ledger/recent (last 100 tx), GET /ledger/balance/{id}, Kafka consumer for TransactionCommitted.

- cluster-gateway: GET /health (aggregates downstream health), GET /metrics (Prometheus), PUT /config/weight (Istio VirtualService patch).

- dashboard-backend: WebSocket /ws/metrics. Polls Kafka Admin API (consumer lag), Kubernetes API (pod counts/status), ledger-service REST, cluster-gateway health every 500ms per cluster. Aggregates and pushes MetricsPayload JSON.

- All services: readiness/liveness/startup probes. /q/metrics Prometheus endpoint. Structured JSON logging with trace correlation. Resource requests and limits set.

- Tekton pipeline: git clone → Maven build → native image build (Buildah) → Quay.io push → RHACS image scan → gate on CRITICAL CVEs → Argo CD sync trigger.

- Argo CD ApplicationSets: one ApplicationSet deploying all services to both clusters with Kustomize overlay per cluster.

### Phase 2 Checkpoint

|  | ✓ Pass: All 7 services Running on both clusters. Generator at 200 TPS. Processor p99 latency < 200ms. PostgreSQL on AWS shows committed rows. Data Grid cache hit ratio > 85%. Tekton pipeline executes end-to-end. Argo CD shows all apps Healthy+Synced. |
| --- | --- |

| Phase 3 | Dashboard & Observability | Days 9–11 |
| --- | --- | --- |

### Deliverables

- React dashboard: all 9 panels implemented (cluster map, TPS gauges ×2, global counter, Kafka lag chart, replica timeline, tx feed, chaos panel, compliance widget, Skupper topology panel).

- Cluster map: SVG with CSS animations. Bezier arcs pulse at rate proportional to TPS. Cluster node status ring animates on health change.

- Chaos panel: 4 large buttons with active state, countdown timer (auto-recovery after 60s), and live status label.

- Grafana: 3 dashboards exported as JSON into infra/observability/ — (1) Per-cluster overview, (2) Cross-cluster comparison, (3) Kafka internals. Dashboards deployed via ConfigMap + Grafana operator.

- RHACM Observability Add-on: enabled on hub. Federated metrics visible in single Grafana.

- Jaeger: deployed on both clusters. Quarkus OpenTelemetry auto-instrumentation enabled. Transaction spans visible end-to-end across clusters (trace IDs propagated via Kafka headers).

- Prometheus alerting rules: tx latency p99 > 500ms, Kafka lag > 1000, pod CrashLoopBackOff, Skupper link down, cross-cluster replication lag > 2s.

### Phase 3 Checkpoint

|  | ✓ Pass: Dashboard loads and shows live data within 1s. TPS gauges animate. Grafana cross-cluster latency chart populated. Jaeger shows trace spanning both clusters. RHACM console shows federated metrics. |
| --- | --- |

| Phase 4 | Chaos & Resilience Scenarios | Days 12–14 |
| --- | --- | --- |

### Scenario 1 — Kill Cloud Cluster

- Action: cordon all GCP nodes (kubectl cordon --all --context=cloud) + scale GCP transaction-processor to 0.

- Expected: AWS absorbs full load. KEDA scales AWS processor to max replicas within 30s. Global counter continues incrementing. Dashboard shows GCP node red, AWS node amber→green.

- Recovery: uncordon GCP nodes. RHACM placement gradually restores GCP replicas. Kafka lag drains.

### Scenario 2 — Overload On-Prem

- Action: chaos/overload-onprem.sh sets generator TPS to 3000 on AWS cluster only.

- Expected: Kafka lag chart spikes on AWS. KEDA scales AWS processor to 10, then RHACM placement spills to GCP. GCP processor scales 0→15. Lag drains. Dashboard shows replica timeline spike.

- Recovery: restore TPS to 200. Cooldown timer (5 min) before GCP scales back to 0.

### Scenario 3 — Skupper Link Partition

- Action: chaos/network-partition.sh deletes the Skupper link secret on GCP, severing the cross-cluster router connection.

- Expected: AWS operates standalone. GCP processor pauses writes (cannot reach AWS PostgreSQL). GCP Kafka continues consuming locally. Skupper panel shows link DOWN. Dashboard shows amber for GCP.

- Recovery: re-apply Skupper link token. MM2 catches up replication backlog. GCP processor resumes writes. No data lost.

- Demo point: global counter did not decrement. Kafka buffer preserved all in-flight transactions.

### Scenario 4 — Zero-Downtime Upgrade

- Action: chaos/trigger-upgrade.sh updates the image tag in the Kustomize overlay and pushes to git. Argo CD detects change and begins sync.

- Expected: rolling update applies to AWS first (minReadySeconds=10, maxUnavailable=0). Dashboard tx feed shows zero errors during rollout. Then GCP rolling update. Argo CD shows progressive health.

- Demo point: transaction feed shows no red entries during the full rollout cycle.

### Phase 4 Checkpoint

|  | ✓ Pass: All 4 scenarios execute and self-recover without human intervention beyond the dashboard button click. Global transaction counter never decrements across any scenario. Zero 5xx errors in transaction feed during rolling upgrade. |
| --- | --- |

| Phase 5 | Polish, Security & Handover | Days 15–16 |
| --- | --- | --- |

### Deliverables

- RHACS: network policy visualisation exported. Pipeline scan gate confirmed blocking a deliberately vulnerable test image.

- cert-manager: TLS certs auto-issued for all ingress Routes and Service Mesh gateways. Certificate CR in gitops.

- Schema evolution demo: deploy TransactionEvent v2 (add optional metadata field). Show backward-compatible consume on old processor. Document in docs/runbook-30min.md.

- RHACM cost simulation widget: ConfigMap-driven cloud cost-per-transaction estimate in dashboard (replica count × node cost estimate). Updates live.

- docs/runbook-15min.md: exec demo script with exact click sequence, talking points per panel, expected timings.

- docs/runbook-30min.md: technical deep-dive script with architecture explanation, each middleware product highlighted, schema evolution demo, RHACS walkthrough.

- docs/handover-guide.md: prerequisites, day-2 operations, how to change TPS, how to add a new chaos scenario, known issues.

- C4 architecture diagrams: Context, Container, Deployment views in Mermaid source + rendered PNG in docs/architecture/.

- scripts/bootstrap.sh: full end-to-end deploy on fresh OCP 4.21+ clusters in < 20 minutes. Idempotent.

- scripts/suspend.sh: scales all GCP deployments to 0 — cost control when demo not running.

- README.md: 5-command quick-start, prerequisite badge table, architecture thumbnail, link to runbooks.

### Phase 5 Checkpoint

|  | ✓ Pass: New engineer with cluster access runs scripts/bootstrap.sh and reaches live dashboard in < 20 minutes. Both runbooks followed end-to-end without improvisation. scripts/suspend.sh verified to scale GCP to zero. |
| --- | --- |

# 8. Claude Code — Session Instructions

## 8.1 Coding Standards

- OCP 4.21+ API versions only. Use apps/v1, autoscaling/v2, batch/v1. No deprecated APIs.

- All Kubernetes manifests validated against the target CRD version. Include a comment citing the apiVersion source.

- Quarkus 3.x only. Use @ApplicationScoped, @Inject, MutinyHelper patterns. No legacy CDI patterns.

- Avro schemas via Apicurio client (io.apicurio:apicurio-registry-serdes-avro-serde). Never JSON without schema.

- All secrets via OpenShift Secrets or SealedSecrets. Never hardcoded. Never in ConfigMaps.

- Kustomize over Helm for all infra manifests unless the operator chart is Helm-only.

- Patternfly 5 only for frontend. No custom CSS frameworks. Use CSS variables for all colour/spacing.

- All services must pass /q/health/ready before phase checkpoint.

- Storage: always use storage class names as Kustomize patches (onprem: gp3-csi, cloud: standard-csi).

- Skupper CLI steps must also have equivalent YAML CRs (skupper-site ConfigMap, skupper-token Secret) for GitOps reproducibility.

## 8.2 Phase 0 — First Session Prompt

You are bootstrapping a Red Hat multi-cluster banking demo. Two OCP 4.21+ clusters: context 'onprem' (AWS), context 'cloud' (GCP). Implement Phase 0 only. Do not touch application code. Tasks: 1. Write scripts/operator-check.sh Check both contexts for these operators (by CSV name): advanced-cluster-management, openshift-gitops-operator, amq-streams, skupper-operator, datagrid-operator, keda, openshift-pipelines-operator-rh, rhacs-operator, crunchy-postgres-operator, cert-manager Print MISSING or OK per operator per cluster. Exit 1 if any missing. 2. Write infra/rhacm/multiclusterhub.yaml apiVersion: operator.open-cluster-management.io/v1 Minimal MultiClusterHub CR. Namespace: open-cluster-management. 3. Write infra/rhacm/managedcluster-cloud.yaml Import GCP cluster as ManagedCluster 'cloud'. Include KlusterletAddonConfig with all addons enabled. 4. Write infra/cert-manager/cluster-issuer.yaml Self-signed ClusterIssuer 'demo-issuer' for both clusters. 5. Write scripts/bootstrap-phase0.sh a. Run operator-check.sh — exit if failures b. Apply RHACM on context onprem, wait for hub ready c. Apply ManagedCluster + import secret for context cloud d. Apply OpenShift GitOps on context onprem e. Create Quay.io pull secret on both contexts (reads QUAY_USER and QUAY_TOKEN from env) f. Create namespaces: banking-demo, banking-infra, banking-monitoring on both contexts g. Apply cert-manager ClusterIssuer on both contexts Stop after Phase 0. Report: files created, any assumptions made, and blockers to resolve before Phase 1.

## 8.3 Subsequent Phase Prompts

For phases 1–5, begin each Claude Code session with:

Context: multi-cluster-banking-demo repo. Phase N-1 checkpoint passed. Cluster contexts: 'onprem' (AWS OCP 4.21+), 'cloud' (GCP OCP 4.21+). Image registry: quay.io/<your-org>/banking-demo-<service>:latest Storage classes: onprem=gp3-csi, cloud=standard-csi Cross-cluster networking: Skupper (not Submariner). All operator subscriptions confirmed present. Implement Phase N as specified in the implementation plan. Stop at Phase N checkpoint criteria. Report status.

# 9. Recommended Additions

Strongly recommended — each adds significant demo credibility with minimal implementation cost.

- Schema evolution during upgrade (Phase 5): Deploy TransactionEvent v2 with an optional metadata field. Demonstrate backward-compatible consumption by the old processor version. Banking architects will immediately recognise this as a real production concern. This is a rare and impressive demo capability.

- Distributed traces crossing clusters (Phase 3): Propagate OpenTelemetry trace IDs in Kafka message headers. Jaeger shows a single trace span that starts on GCP generator, crosses to AWS processor via Skupper, and writes to PostgreSQL. Without this, the cross-cluster story is abstract; with it, it is visible.

- Skupper console as architecture visual (Phase 1): The Skupper network console shows exactly which services are linked across clusters and current traffic volume. Expose it via a Route and include it in the demo walkthrough as a live architecture diagram. No other tool shows this as clearly.

- Cost simulation widget (Phase 5): A small dashboard panel showing estimated cloud spend per 1000 transactions, updating live based on GCP replica count × approximate instance cost. Frames the elasticity story in CFO language — the platform shrinks when load drops.

- RHACM governance panel (Phase 3): Three RHACM policies: no-privileged-containers, tls-enforced, signed-images-only. Show all three green in the compliance widget. Deliberately violate one during the RHACS demo to trigger a red alert. This resonates strongly with banking compliance teams.

# 10. Risk Register

| Risk | Level | Mitigation |
| --- | --- | --- |
| OCP 4.21 API changes breaking infra YAML | HIGH | Pin all CRD apiVersions. Run oc api-resources check in operator-check.sh. Document any 4.21-specific deprecations found. |
| Skupper link flap during demo — Kafka MM2 lag spikes | MEDIUM | Pre-warm MM2 for 10 min before demo. Skupper link health alert in dashboard. Auto-recovery script on link down detection. |
| GCP PostgreSQL standby replication lag visible on dashboard | MEDIUM | GCP ledger-service reads from local standby with replication lag caveat noted in UI. AWS ledger-service is authoritative for balance checks. |
| Native Quarkus build times slow pipeline (10–20 min per service) | MEDIUM | Use JVM mode for all development phases. Switch to native image in Phase 2 pipeline only. Pre-build images stored in Quay.io for demo. |
| AWS + GCP simultaneous costs during extended development | MEDIUM | scripts/suspend.sh scales all GCP deployments to 0 after each session. Estimated running cost: ~$8–12/hr for both clusters combined at demo scale. |
| RHACM ManagedCluster import fails cross-cloud without valid DNS | LOW | Use public Load Balancer endpoints for both OCP API servers. Verify from both sides before Phase 0 checkpoint. |
| Dashboard WebSocket drop on cluster failover scenario | LOW | Implement exponential backoff reconnect in useMetricsSocket hook. Dashboard-backend falls back to AWS-only data if GCP unreachable. |

Red Hat  ·  Multi-Cluster Banking Demo  ·  AWS + GCP  ·  OCP 4.21+  ·  Implementation Plan v2.0